|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week 6** | 28-10-2013 | 29-10-2013 | 30-10-2013 | 31-10-2013 | 01-11-2013 | 2/3-11-2013 |
|  | Roos animate shot 2Laura work on shot list, pre-production & schedule | Visual culture workshops Roos animate shot 8, Laura on paperwork & vis cul | Tutorials project 2 Roos finish shot 8, laura on paperwork and sets.Laura animate shot 10, Roos on vis cul | Laura finish shot 10, Roos finish big puppetRoos animate shots 6 & 9Laura plan for other sets | Hand in paper proposal project 2!Laura animate shot 1Roos make wooden structures for remaining sets |  |
| **Week 7** | 04-11-2013 | 05-11-2013 | 06-11-2013 | 07-11-2013 | 08-11-2013 | 9/10-11-2013 |
|  | Laura finish shot 1Roos animate shot 5Laura set building | Visual culture workshopsLaura animate shot 7Roos set building | Professional practice launchRoos animate shot 3 & 4Laura set building | Roos finish animating shots 3 & 4Laura set building | Laura animate shot 11Roos comp  |  |
| **Week 8** | Mary workshops! ??Roos animate shot 12Laura Work on audio & edit | Visual culture workshopsLaura animate shot 13Roos comp & edit | Laura finish shot 13Roos comp, edit & audio | Mary workshops! ??Roos animate shot 14Laura edit & bibliograpy | Mary workshops! ??Roos finish shot 14Laura edit & bibliographyBURN DISK | *Work on visual culture draft version!* |
| **Week 9** | Mary workshops! ??*Visual culture draft version* | Submit a 1000 word draft for Visual Culture! | Group film assessment screening! |  |  |  |